| ### ID: Title | ### ILC/CALICE |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ### List of participants | French Group |  |  |  |  | Korean Group |  |  |  |  |
|  | ##### Name | Title |  | Affiliation |  | Name |  | Title |  | Affiliation |
|  | # Leader: Roman Poeschl | DR2 |  | LAL |  | # Leader: Jong-Seo Chai |  | Pr. |  | SKKU |
|  | Thibault Frisson | CDD |  | LAL |  | Hong-seung Song |  | CDD |  | SKKU |
|  | Stephane Callier | IR |  | OMEGA |  | Seung Hyun Lee |  | Thes. |  | SKKU |
|  | Jeremy Rouene | PhD. |  | LAL |  |  |  |  |  |  |
| Requested LIA specific funding from France |  |  |  |  |  |  |  |  |  |  |
| Description |  |  | Euro/unit |  | Nb of units |  | #### Total (euros) |  | #### Requested to: * |  |
| Visit to Korea (Electronics workshop) |  |  | 150/day |  | 16 |  | 2400 |  | IN2P3 |  |
| Travel to Korea France-Korea |  |  | 1000 |  | 4 |  | 4000 |  | IN2P3 |  |
| Total |  |  |  |  |  |  | 6400 |  |  |  |
| Requested funding from Kprea |  |  |  |  |  |  |  |  |  |  |
| Description |  |  | Won/Unit |  | Nb of units |  | Total (Won) |  | #### Requested to: ** |  |
| Visit to France |  |  | 150000/day |  | 12 |  | 1800000 |  | NRF |  |
| Travel to Korea |  |  | 1500000 |  | 3 |  | 4500000 |  | NRF |  |
| PCB manufacturing |  |  | 3000000 |  | 1 |  | 3000000 |  | NRF |  |
| Total |  |  |  |  |  |  |  |  |  |  |
| Additional funding | Additional funding from France |  |  |  |  | Additional funding from Korea |  |  |  |  |
|  | Provided by or requested to *** | Type |  | Euro |  | Provided by or requested to |  | Type |  | Won |

For example: IN2P3, CEA. ** Korean University or Institute. *** French Embassy, CNRS Egide,……

Funding requests

The plans for 2013 comprise the continuation of the development of the front-end electronics for high granular calorimeters that has been successfully started in the previous years with the help of the FKPPL funding. In 2013 we ask for funding the four French members of the proposal for one working meeting at SKKU which includes a visit to the EOS company (PCB producer) or, if applicable, to other companies of the Korean semi-conductor industry.

Even if already later in 2013 a good time for such a visit/workshop with the Korean partner would be close to the IEEE 2013, which will be held in Seoul in October 2013.

It is highly desirable that Korean partners could join one of the beam tests in Europe (DESY) with the electromagnetic calorimeter. This proposal includes the request for funding of that participation.

Project description

The next generation of detectors for particle physics experiments as for example at the future International Linear Collider, ILC, will have stringent requirements on the available space of the detection elements. Therefore the front-end electronics will be embedded in the detection volume of a calorimeter. At the same time an utmost reliability of the signal quality must be assured. This challenge is addressed in the proposed R&D program. The detection unit under study will be composed of silicon wafers, ASICs (short for Application Specific Circuits) and an interface card (Printed Circuit Board or PCB). Such an entity is also called Active Signal Unit or ASU. For prototypes of highly granular calorimeters as developed within the international CALICE collaboration (https://twiki.cern.ch/twiki/bin/view/CALICE/WebHome), the entire ASU must not exceed 1.3 mm in height for an 18x18cm2 detection surface. The French and Korean partners are developing the front-end electronics of ASUs for the CALICE prototypes. The launching of the research partnership has been partially funded by the French-Korean virtual laboratory FKPPL.

One readout circuit, dubbed SKIROC, reads out 64 silicon pads and will realize the pre-amplification, shaping and digitization of the signal. The circuit is designed in AMS SiGe 0.35 mum technology. The signals created in the P-I-N diodes of the silicon wafers by minimal ionizing particles will be a small as a few femto Coulomb, which requires low-noise architecture of the circuit. The validation of the circuit, which has an excellent signal-over-noise ratio of ten, will be pursued in the frame of the proposed project. 
Test boards and circuits were dispatched from LAL Orsay in 2011 during a workshop sponsored largely via FKPPL. To validate the setup, a number of test series already performed at LAL are to be repeated. These tests include the study of the noise level and of the detail behavior of the different stages of the circuit (pre-amplification, signal shaping, sampling and digitization). The validation of the setup and the conduction of a test program suffered a lot rom the lack of funding in 2012.

Students of SKKU have been trained in 2009 on the microelectronics for the CALICE prototypes. This training has been to a significant part sponsored by FKPPL. In particular they have been formed to design the challenging PCB of the detection ASU. By this SKKU was in a position to organize the manufacturing by the Korean EOS Company of a simplified yet still challenging version of the PCB. Upon visual inspection these boards have very promising mechanical characteristics. The Korean boards have been equipped with SKIROC circuits, where the Bonding Lab of CERN has realized the bonding of the circuits to the board. Tests of the functionality of the equipped boards are ongoing. In the mean time drawings of the final version of the PCB have been transmitted to SKKU and it is envisaged to produce a batch of the boards in Korean during 2013. This production will benefit from optimization studies to minimize cross talk in the board. Correponding studies using CST Microwave Studio are ongoing at SKKU.

| Summary of Project | Abstract The next generation of detectors in particle physics requires highly compact low noise electronics. The proposed project comprises the development of microelectronic circuits, ASICs, and interface boards, PCBs. The power consumption and signal integrity of the ASICs will be validated and optimized. The PCBs will have to be ultrathin and ultraflat. A first version of the PCBs has been produced during 2012 by the Korean partner and is now tested in the French labs. In the year 2013 it planned to continue with the development of interface cards between the microelectronics circuits and the sensitive devices. The collaboration will entail intensive tests of the front-end electronics at the SKKU. These tests will be conducted at SKKU based on earlier training of SKKU students at LAL as well as in France. |
| --- | --- |